SIDE QUEST  /  CHECKPOINT 3

# Application and Platform Foundation

Development-only foundation status: exit-gate criteria met locally

Record date  25 September 2026

Status  Foundation verified locally. Dependencies install cleanly with pinned versions, the local Supabase stack starts, migrations apply and were confirmed repeatable via a full reset, row-level security and the account-standing guard rails were exercised against real requests, a development-only sign-in/sign-up flow works end to end, and no service-role secret reaches the client build. Docker daemon access, previously denied, is now available in this workspace. Hosting, staging, and production remain pending CP1 approval.

# Purpose and scope

CP3 establishes the application shell, local development workflow, database foundation, and security boundaries for the full website build. The stack follows the recommended technical plan: Next.js App Router with TypeScript and Supabase local development. This record authorizes a synthetic-data development scaffold only; it does not provision hosting, production identity, or real-user data.

# Foundation created

Initialized source control at the Side Quest project root and added ignore rules for local credentials, dependencies, build output, and document QA artifacts.

Created a separate `website` application scaffold with Next.js App Router, TypeScript configuration, a responsive independent Side Quest shell for Dubai Academic City, and a generic health endpoint.

Added a local Supabase configuration and versioned PostGIS migrations for profiles, age-attestation timestamp, account status, geographic areas, optional communities, memberships, public meetup places, categories, and moderation audit events.

Enabled row-level security on every foundation table. `user_profiles` now has self-only read/update policies plus a trigger that blocks an account holder from changing their own account_status, an automatic profile-creation trigger on sign-up, and an audit-logged account-deletion trigger; every other table remains default-deny with no client policies until each feature's authorization rules are implemented and reviewed.

Added an environment example containing placeholders only; no provider keys or service credentials are present. The browser build was scanned after compilation and contains no service-role reference.

Installed pinned dependencies (`pnpm install`) and generated the lockfile; `pnpm typecheck` and `pnpm build` both succeed. Resolved runtime and package versions are recorded in `website/docs/SETUP.md`.

Started the local Supabase stack, applied all three migrations, and confirmed with `supabase db reset` that they re-apply cleanly to a fresh database; inspected the resulting schema, RLS status, policies, and triggers directly.

Implemented a development-only email/password sign-in and sign-up flow (Next.js Server Actions plus `@supabase/ssr`), a protected account-standing page, an in-process rate limiter for local review, and an 18+ confirmation checkbox at sign-up. Sign-up is force-disabled whenever NODE_ENV=production regardless of configuration.

Documented setup, secrets handling, backup/restore rehearsal, data access, incident response, and the privacy-by-default design (no live location table, a private-media storage design for later checkpoints, and the current account export/deletion workflow) under `website/docs/`.

# CP1 boundary and local environment status

Docker daemon access, previously denied in this workspace, is now available; the local Supabase stack was started, and dependency installation completed with a generated lockfile. No remote Supabase project, hosting region, deployment target, or production environment has been selected; those remain subject to CP1 review.

The development scaffold uses synthetic data only. Do not enable production registration or connect real accounts, precise user locations, private evidence, or real messages until the CP1 age-assurance, privacy/data, hosting-region, venue, account-integrity, and moderation decisions are approved.

# Remaining CP3 work

Wire Google sign-in once OAuth client credentials exist; only development email/password sign-in is implemented today.

Replace the in-process rate limiter with a durable, shared store before any environment beyond a single local reviewer.

Add feature-specific row-level security policies (quests, requests, chat, points) alongside their authorization rules in later checkpoints, as scoped.

# CP3 exit gate

CP3 is met at the development-foundation level: the application installs and starts locally; the foundation migrations apply repeatably to a fresh local database (verified via `supabase db reset`); identity and account-standing foundations are reviewable, with self-only profile access, an audit-logged moderation-only account-status change path, and automatic profile provisioning exercised against real requests; protected data stays default-deny beyond the reviewed self-profile policies; no secret reaches the client build (verified by scanning `.next/static`); and development setup, data access, backups, and restore procedures are documented in `website/docs/`. Hosted production readiness remains pending CP1 gates, as scoped.

# Source files

See `website/` for the application, local Supabase configuration, migrations, environment example, and `docs/` (SETUP.md, SECURITY.md, PRIVACY.md). The prior clickable prototype remains under `prototype/`.